PulseUp

Product Roadmap — 2025

OKR-Aligned   |   H1 & H2 2025

Prepared: June 2025   |   Version 1.4   |   Internal Use Only

# North Star Metric

| Metric | Target by December 31, 2025 |
| --- | --- |
| Weekly Active Exercisers (WAE) | 2,500,000 users (from 1,400,000 baseline) |
| Definition | Users who complete 3+ workout sessions in a rolling 7-day window |

# Executive Summary

PulseUp is redefining personal fitness by combining AI-powered personalization, vibrant social communities, and seamless wearables integration. In 2025 we will invest across four OKR pillars to achieve a 79% uplift in Weekly Active Exercisers. Our Personalization Engine will deliver adaptive workout plans that increase 30-day retention by 22 percentage points. Social features will drive referral-led growth. Wearables integrations will close the loop between training data and program adjustments. And a refreshed monetization model will push subscription ARPU from $9.40 to $14.20.

# OKR Framework 2025

| Objective | Key Results (3 each) |
| --- | --- |
| O1: Lead in AI Personalization | KR1: 30-day retention from 41% to 63% KR2: 80% of users on adaptive plans by Q3 KR3: NPS +18 pts (from 38 to 56) |
| O2: Build the #1 Fitness Community | KR1: 500K active community groups by Q4 KR2: Friend-referral installs: 30% of new users KR3: UGC workout shares: 2M / month |
| O3: Become the Wearables Hub | KR1: 8 wearable platforms integrated (Apple, Garmin, Whoop, etc.) KR2: 65% of premium users syncing wearable data KR3: Wearable-driven plan adjustments: 1M / month |
| O4: Scale Sustainable Revenue | KR1: Subscription ARPU from $9.40 to $14.20 KR2: Premium attach rate from 18% to 31% KR3: B2B wellness deals: 25 enterprise clients |

# Feature Initiatives by OKR

## O1: AI Personalization Engine

| Feature | Description | Half | KR Mapping | Status |
| --- | --- | --- | --- | --- |
| Adaptive Plan Engine v2 | Reinforcement learning adjusts volume/intensity weekly | H1 | KR1, KR2 | In Dev |
| AI Coach Nudges | Push notifications timed to user behavior patterns | H1 | KR1 | Q2 launch |
| Recovery Intelligence | HRV-based rest day recommendations | H2 | KR2 | Planned |
| Personalized Nutrition AI | Macro suggestions based on training load | H2 | KR1, KR3 | Planned |

## O2: Social & Community

| Feature | Description | Half | KR Mapping | Status |
| --- | --- | --- | --- | --- |
| Group Challenges | 7-day / 30-day team fitness challenges with leaderboards | H1 | KR1, KR3 | Q2 launch |
| Friend Referral Program | In-app invite + 2-week free trial for referrer and referee | H1 | KR2 | Live |
| UGC Workout Sharing | Share completed workouts with stats to feed & external social | H2 | KR3 | Q3 2025 |
| Coach Marketplace | Certified coaches create & sell workout programs in-app | H2 | KR1, KR2 | Q4 2025 |

## O3: Wearables Integration

- Apple Health / Watchos deep sync: workout auto-import + calorie merge (H1)

- Garmin Connect: running dynamics, VO2 max, training load import (H1)

- Whoop 4.0: strain & recovery band integration with adaptive plan triggers (H2)

- Fitbit & Oura: sleep quality feed → recovery day recommendations (H2)

- Samsung Galaxy Watch: HR zone real-time coaching during workouts (H2)

## O4: Monetization

- PulseUp Pro Annual: launch $119.99/yr plan with 3-month free trial (H1)

- PulseUp Teams: B2B wellness seat-based pricing, SSO, admin dashboard (H1)

- AI Coaching Add-on: $7.99/month in-app purchase for 1:1 AI coach sessions (H2)

- Nutrition Pro Module: $4.99/month macro tracking + AI meal plans (H2)

# Risk Register

| Risk | Likelihood | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- |
| Wearable API breaking changes | Medium | High | Abstraction layer; 48h rollback SLA | Platform Eng |
| Low premium attach rate | Medium | High | A/B paywall placements; exit-intent offers | Growth |
| ML model drift in personalization | Low | High | Weekly model eval; shadow deployment | ML Team |
| App store algorithm change | Low | Medium | Diversify to web & Samsung Galaxy Store | Marketing |
| Key engineer attrition | Medium | Medium | Retention packages; cross-training docs | Engineering |

# Resource Allocation

| Theme | H1 Eng FTEs | H2 Eng FTEs | H1 Design | H2 Design |
| --- | --- | --- | --- | --- |
| AI Personalization Engine | 8 | 10 | 3 | 3 |
| Social & Community | 5 | 6 | 2 | 2 |
| Wearables Integration | 4 | 6 | 1 | 2 |
| Monetization | 3 | 4 | 2 | 2 |
| Platform / Infra | 5 | 5 | 0 | 0 |
| TOTAL | 25 | 31 | 8 | 9 |

Headcount ramp assumes 6 new hires closing by July 2025. Engineering capacity assumes 70% on roadmap, 20% on tech debt, 10% on incidents.