RAMP FINANCIAL, INC.

AI-Powered Expense Automation & Corporate Card Expansion

Business Case & Product Proposal

| Classification: | CONFIDENTIAL — Investor & Board Review Only |
| --- | --- |
| Prepared For: | Ramp Board of Directors & Series D Investment Committee |
| Prepared By: | Product Strategy & Growth Office, Ramp Financial, Inc. |
| Date: | Q2 2025 |
| Version: | 1.0 — Final for Board Review |

# 1. Executive Summary

The Ask: Ramp requests Series D follow-on capital authorization of $22.2M in Year 1 (total 3-year investment: $89.2M) to fund the development and launch of Ramp AI — a proprietary large-language-model-powered expense automation engine — and to accelerate Ramp corporate card distribution into mid-market companies (100-2,500 employees) via a dedicated sales motion.

The Opportunity: The $24B corporate expense management market is in the early innings of AI transformation. Ramp's 16,000 existing customers process $30B+ in annualized spend. However, finance teams still spend an average of 14 hours/week on manual expense categorization, receipt matching, and policy enforcement. Ramp AI eliminates this entirely — automating 97% of expense workflows with zero human intervention, creating a step-change in customer value that drives expansion revenue and competitive lock-in.

The Recommendation: Approve the Ramp AI & Mid-Market Expansion program at $89.2M over 3 years, targeting 8,500 cumulative card customers by Year 3, $68.8M in annual revenue, EBITDA break-even in Q3 Year 3, and an enterprise NPV of $35M+ driven by $85K average customer LTV at 8,500 installed base.

# 2. Problem / Opportunity Statement

Three market forces create an immediate, time-bounded opportunity for Ramp AI:

- Manual Expense Overhead: Finance teams at 100-500 employee companies spend 14 hours/week on manual expense workflows. At $75K loaded cost per finance FTE, that is $27,300/year in pure labor waste per finance analyst. Ramp AI eliminates this, directly quantifiable as ROI for every customer.

- Competitive Window: Brex, Concur, and Expensify have announced AI roadmaps but none have shipped production-grade LLM categorization. Ramp has 18 months of proprietary transaction data (30B+ data points) that creates a training data moat no competitor can replicate at launch.

- Mid-Market Whitespace: 85% of Ramp's existing 16,000 customers are under 100 employees. The 100-2,500 employee segment generates 4x higher card spend per customer ($420K vs. $105K for SMB) and NRR of 135%+ vs. 112% for SMB. Penetrating mid-market is the highest-ROI growth vector available.

# 3. Proposed Solution (Product Proposal)

We propose the Ramp AI & Mid-Market Expansion Program — three integrated product and go-to-market pillars:

## Pillar 1: Ramp AI Engine (Q3 2025)

- Fine-tuned LLM trained on 30B Ramp transaction records: auto-categorizes 97% of expenses with 99.4% accuracy; auto-matches receipts via OCR + LLM reasoning; enforces policy violations in real-time before spend occurs (not after).

- Ramp AI Co-Pilot: natural language spend analytics. Finance teams query ("What did we spend on SaaS tools last quarter?" "Which team is overspending on meals?") and get instant analysis with drill-down — replacing BI tool exports and 4-hour spreadsheet analyses.

## Pillar 2: AI-Powered Policy Engine (Q4 2025)

- Dynamic spend policies that update automatically based on company budget cycles, headcount changes, and vendor contract data. Reduces policy violations by 71% vs. manual rule setup (Ramp internal benchmark).

- Vendor intelligence: AI detects duplicate SaaS subscriptions across the company and flags savings opportunities. Average customer saves $42K/year from vendor consolidation recommendations.

## Pillar 3: Mid-Market Sales Motion (Q3 2025 - Q4 2026)

- Hire 45 enterprise account executives targeting 100-2,500 employee companies. AI-assisted prospecting (Ramp AI analyzes public company data to identify high-spend-potential prospects). Target 2,200 net new mid-market logos over 3 years.

- Ramp AI as the sales hook: free 30-day AI audit showing each prospect exactly how much they are currently overspending — converting to paid customers at 34% demo-to-close rate vs. 19% industry average.

# 4. Strategic Alignment

| Ramp Strategic Priority | AI Expansion Contribution | Target Metric |
| --- | --- | --- |
| Reach $500M ARR by FY2027 | $68.8M incremental ARR from mid-market expansion; AI drives 35% faster upsell cycle | $68.8M program revenue by Y3 |
| Achieve EBITDA Profitability by FY2027 | AI reduces support burden 60%; automation lowers CAC $18K to $12K; EBITDA positive Q3 Y3 | EBITDA break-even Q3 2027 |
| Establish AI Moat vs. Brex & Concur | 30B proprietary transaction training data; 18-month first-mover advantage; patent applications filed on AI policy engine | 3 AI product patents filed by Q1 2026 |

# 5. Market Opportunity

| Metric | Definition | Size | Rationale |
| --- | --- | --- | --- |
| TAM | Global corporate expense management + corporate card market (all company sizes) | $24.4B annually | Grand View Research 2024; 11.4% CAGR driven by digitization of manual AP and expense workflows |
| SAM | U.S. companies 10-2,500 employees using digital corporate card or expense management SaaS | $3.8B annually | 1.2M U.S. companies in target size range; 42% with digital expense tools; $7.5K avg ACV |
| SOM | Ramp 3-year achievable revenue from 8,500 cumulative mid-market card customers | $68.8M annually (Y3) | 8,500 customers x $420K avg annual card spend x 1.5% interchange + $149/mo SaaS fee = $53.6M + $15.2M |

# 6. Cost Breakdown ($M)

| Cost Category | Year 1 ($M) | Year 2 ($M) | Year 3 ($M) | 3-Year Total ($M) |
| --- | --- | --- | --- | --- |
| Engineering & AI Research (LLM fine-tuning, infra) | $8.2 | $11.4 | $14.0 | $33.6 |
| Infrastructure / Cloud & GPU Compute (AI Training) | $2.1 | $3.2 | $4.5 | $9.8 |
| Marketing & GTM (Mid-Market Sales, AE Compensation) | $6.5 | $8.0 | $9.0 | $23.5 |
| Operations (Compliance, Risk, Customer Success) | $3.4 | $4.8 | $6.0 | $14.2 |
| Contingency (10% of direct costs) | $2.0 | $2.7 | $3.4 | $8.1 |
| TOTAL INVESTMENT | $22.2 | $30.1 | $36.9 | $89.2 |

# 7. Revenue Projections ($M)

| Revenue Driver | Year 1 ($M) | Year 2 ($M) | Year 3 ($M) | 3-Year Total ($M) |
| --- | --- | --- | --- | --- |
| Interchange Revenue (1.5% of card spend) | $13.9 | $30.2 | $53.6 | $97.7 |
| SaaS Subscription ($149/mo per customer) | $3.9 | $8.6 | $15.2 | $27.7 |
| Cumulative Card Customers | 2,200 | 4,800 | 8,500 | — |
| Avg Annual Card Spend per Customer | $420K | $420K | $420K | $420K |
| TOTAL REVENUE | $17.8 | $38.8 | $68.8 | $125.4 |

# 8. 3-Year Financial Summary (P&L, $M)

| Line Item | Year 1 ($M) | Year 2 ($M) | Year 3 ($M) |
| --- | --- | --- | --- |
| Revenue | $17.8 | $38.8 | $68.8 |
| COGS (Interchange Processing + Bank Partner Fees) | ($5.3) | ($11.5) | ($20.3) |
| Gross Margin | $12.5 | $27.3 | $48.5 |
| Gross Margin % | 70.2% | 70.4% | 70.5% |
| Operating Expenses (OpEx) | ($22.2) | ($30.1) | ($36.9) |
| EBITDA | ($9.7) | ($2.8) | $11.6 |
| EBITDA Margin % | (54.5%) | (7.2%) | 16.9% |

# 9. ROI Analysis

Discount Rate: 10% | All figures in $M | Note: Ramp is a venture-backed growth company; ROI includes customer LTV value creation.

| Metric | Year 1 | Year 2 | Year 3 |
| --- | --- | --- | --- |
| Cumulative Investment ($M) | $22.2 | $52.3 | $89.2 |
| Cumulative EBITDA ($M) | ($9.7) | ($12.5) | ($0.9) |
| LTV of New Customer Base (8,500 x $85K LTV) | $18.7M | $40.8M | $72.3M |
| Enterprise NPV (LTV-adjusted, 10% Discount Rate) | $17.0M | $33.7M | $54.3M |
| ROI % (LTV value / Cumulative Investment) | 76.6% | 64.4% | 60.9% |
| Payback Period | Q3 Year 3 (EBITDA break-even on standalone P&L basis) |
| NPV (3-Year, 10% Discount Rate) | $35.2M (LTV-adjusted enterprise value) |
| IRR | 28% (based on LTV-adjusted cash flows to investors) |

Note: EBITDA break-even occurs in Q3 Year 3 as the mid-market customer cohort matures. LTV calculation: $85K avg LTV per customer (3-year gross profit contribution at 70% gross margin x $40K avg ACV x 3-year retention at 92% NRR).

# 10. Alternatives Considered

| Option | Description | Pros | Cons | Decision |
| --- | --- | --- | --- | --- |
| Do Nothing | Continue SMB-only growth without AI feature investment | No new capex; focus on current product | Brex and Concur AI will close gap; SMB TAM capped; misses mid-market LTV opportunity | Rejected: competitive obsolescence risk |
| Buy AI Capability (Acquire Startup) | Acquire a FinTech AI startup for $40-80M to get instant AI capability | Faster time-to-market; team acquisition | Integration risk 12-18 months; no proprietary data moat; M&A premium vs. build cost; cultural risk | Rejected: build yields stronger data moat; faster given existing data stack |
| AI Only (No Mid-Market Expansion) | Ship AI features to existing SMB base only; no new sales motion | Lower cost ($15M Y1); less execution risk | AI without mid-market volume growth limits revenue impact; existing SMB base insufficient to reach $500M ARR target | Rejected: insufficient revenue scale |
| Full Proposal (RECOMMENDED) | AI Engine + Policy Engine + Mid-Market Sales Motion (3-year program) | Highest LTV creation; AI moat; mid-market revenue acceleration | 3-year EBITDA investment period; execution complexity | SELECTED: highest enterprise value creation |

# 11. Risk Assessment

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| AI model accuracy below 97% threshold | Low | High | Current internal prototype at 94.2% accuracy with 6 months of training data; production model trained on full 30B transaction dataset; human-in-the-loop fallback for <3% edge cases |
| Mid-market sales AE productivity below target | Medium | Medium | Target 8 deals/AE/quarter; pilot cohort of 10 AEs in Q3 2025 before full 45-AE ramp; AI-assisted prospecting reduces ramp time from 6 to 4 months |
| Brex launches competing AI feature before Ramp | Medium | Medium | Ramp AI shipping Q3 2025 — 6+ months ahead of any Brex AI roadmap announcement; 30B transaction data moat cannot be replicated in <24 months |
| Credit risk / fraud on new mid-market cards | Low | High | AI-powered real-time fraud detection; existing credit underwriting model has 0.08% charge-off rate vs. industry 0.3%; mid-market credit limits gated to spend history |
| Bank partner relationship risk (Sutton Bank) | Low | High | 5-year partnership agreement in place; pursuing second bank partner relationship for redundancy (cross Lake) |

# 12. Implementation Timeline

| Phase | Dates | Key Deliverables | Milestone |
| --- | --- | --- | --- |
| Phase 0: Foundation | Q2 2025 (Apr-Jun) | Close Series D tranche; hire 25 AI engineers; finalize LLM architecture; begin mid-market AE pilot team recruitment | Board approval; team build |
| Phase 1: Ramp AI Beta | Q3 2025 (Jul-Sep) | Ramp AI categorization engine in closed beta with 200 customers; AI Co-Pilot private preview; mid-market AE pilot (10 AEs) starts | 94%+ accuracy in beta; 200 beta customers |
| Phase 2: GA Launch | Q4 2025 (Oct-Dec) | Ramp AI GA release to all 16,000 customers; AI Policy Engine beta; mid-market full 45-AE team operational; 2,200 new logos | 2,200 cumulative card customers; Ramp AI GA |
| Phase 3: Mid-Market Scale | Q1-Q3 2026 (Jan-Sep) | AI Policy Engine GA; vendor intelligence live; mid-market expansion to 4,800 cumulative customers | 4,800 cumulative customers; AI Policy Engine live |
| Phase 4: Optimization | Q4 2026 - Q4 2027 | AI-driven upsell engine; international card pilot (UK, Canada); NRR optimization program; EBITDA break-even target | 8,500 cumulative customers; EBITDA positive Q3 2027 |

# 13. Recommendation & Ask

The Ramp Product Strategy & Growth Office recommends that the Board and Series D Investment Committee approve the following:

| Ask | Details |
| --- | --- |
| Capital Investment | $22.2M Year 1 / $30.1M Year 2 / $36.9M Year 3 = $89.2M total program |
| Headcount Authorization | 120 net new FTEs: 60 engineering & AI research, 45 mid-market AEs, 10 customer success, 5 product managers |
| Decision Requested | Board approval to draw $22.2M Year 1 tranche from Series D; quarterly milestones gate Year 2 and Year 3 draws |
| Expected Outcome | 8,500 mid-market card customers by FY2027; $68.8M annual revenue; EBITDA break-even Q3 2027; Enterprise NPV $35.2M; IRR 28% |

The Ramp AI & Mid-Market Expansion program is the defining investment for Ramp's path to $500M ARR and eventual IPO readiness. The AI moat is real, the competitive window is open, and the mid-market opportunity is the highest-LTV growth vector available. We urge the Board to approve the full 3-year program.