ZOOM VIDEO COMMUNICATIONS, INC.

Zoom AI Companion Monetization Program

Business Case & Product Proposal

| Classification: | CONFIDENTIAL — Executive Review Only |
| --- | --- |
| Prepared For: | Executive Review Board, Zoom Video Communications, Inc. |
| Prepared By: | AI & Platform Product Strategy Office |
| Date: | Q2 2025 |
| Version: | 1.0 — Final for Board Review |

# 1. Executive Summary

The Ask: Zoom Video Communications requests Board approval for a $512M Year 1 investment (total 3-year investment: $1.72B) to transition Zoom AI Companion from a free included feature to a monetized AI add-on tier at $8/user/month for enterprise and $5/user/month for SMB, supported by a substantially expanded AI feature set (meeting intelligence, async video AI, AI Phone, AI Docs, and cross-platform workflow automation).

The Opportunity: Zoom AI Companion launched in September 2023 as a free feature included with paid Zoom plans. With 220,000+ enterprise customers and approximately 300 million meeting participants daily, Zoom has achieved the rarest asset in enterprise software: massive scale with an AI product already embedded in workflow. Microsoft Copilot charges $30/user/month; Otter.ai charges $20/user/month; Notion AI charges $10/user/month. Zoom AI Companion at $8/user/month is positioned as the highest-value AI meeting assistant in the market, yet it is currently generating $0 in incremental revenue.

The Recommendation: Approve the Zoom AI Companion Monetization Program at $1.72B total 3-year investment, targeting $1.35B in annual AI revenue by Year 3, a 3-year NPV of $258M (10% discount rate), a 5-year NPV of $1.4B, and EBITDA profitability on the AI P&L in Q3 Year 2.

# 2. Problem / Opportunity Statement

Zoom faces a post-pandemic growth reset. Revenue growth has decelerated from 326% (FY2021) to 3% (FY2024). AI Companion is the clearest path to re-accelerating growth. Three specific gaps define the opportunity:

- Zero AI Revenue Despite AI Leadership: Zoom AI Companion has 510,000+ monthly active users, more than any competing standalone AI meeting assistant. Yet 100% of this usage generates no incremental revenue. Microsoft Copilot at $30/user/month generated $1.1B in annualized AI revenue within 12 months of launch. Zoom is leaving comparable value on the table.

- NRR Crisis: Zoom's enterprise NRR declined from 130% (FY2022) to 98% (FY2024). AI add-on revenue is a proven NRR expansion lever: internal analysis shows AI Companion users have 128% NRR vs. 98% for non-AI users, a 30-point NRR delta. Converting 38% of enterprise users to paid AI tier would restore NRR to 115%+ by Year 3.

- Feature Parity Gap with Microsoft Copilot: Microsoft 365 Copilot integrates across Teams, Word, Excel, Outlook, and PowerPoint. Zoom AI Companion is currently meeting-only. Expanding to Zoom Phone AI, Zoom Docs AI, Zoom Email AI, and async video intelligence creates a fully competitive cross-platform AI suite that justifies the $8/user/month price point vs. Microsoft's $30.

# 3. Proposed Solution (Product Proposal)

We propose the Zoom AI Companion Monetization Program — four integrated product expansion tracks:

## Track 1: Meeting Intelligence Expansion (Q3 2025)

- Upgrade AI Companion meeting summaries to include: action item tracking with Jira/Asana push, CRM auto-update (Salesforce, HubSpot), speaker coaching scores (filler words, talk time equity, sentiment), and multi-language transcription in 35 languages.

- AI-generated meeting agendas pre-meeting based on calendar context and prior meeting history. Smart scheduling: AI suggests optimal meeting times based on participant availability, time zones, and historical meeting duration accuracy.

## Track 2: Zoom Phone AI & Async Intelligence (Q4 2025)

- Zoom Phone AI: real-time call transcription, voicemail summarization, compliance-grade call recording analysis, and AI-powered call routing. Targeted at Zoom Phone's 5M+ business phone lines.

- Zoom Clips AI: async video intelligence — AI summaries of Zoom Clip recordings, auto-chapter generation, sentiment analysis, and viewer engagement analytics for sales and training videos.

## Track 3: Zoom Docs & Workspace AI (Q1 2026)

- Zoom Docs AI assistant: in-document summarization, AI writing, auto-fill from meeting context, and cross-document knowledge search. Directly competes with Notion AI and Microsoft Copilot for Word.

## Track 4: AI Companion Enterprise Monetization Tier (Q3 2025)

- Introduce Zoom AI Companion Add-On: $8/user/month for enterprise (200+ seats); $5/user/month for SMB (1-199 seats). Free tier retains basic meeting summary only. Paid tier unlocks all tracks above.

- Zoom AI Admin Console: organization-level AI usage analytics, ROI dashboard (time saved, action item completion rates, meeting efficiency scores), and team-level AI adoption reporting for IT buyers.

# 4. Strategic Alignment

| Zoom Strategic Priority | AI Companion Contribution | Target Metric |
| --- | --- | --- |
| Re-accelerate Revenue Growth to 10%+ by FY2027 | AI Companion adds $1.35B incremental revenue by Y3; AI ARPU expansion drives overall ARR growth | $1.35B AI ARR by FY2027 |
| Restore Enterprise NRR to 115%+ | AI users exhibit 128% NRR; 38% enterprise AI attach by Y3 lifts blended NRR from 98% to 115% | NRR 115%+ by Q4 FY2027 |
| Differentiate from Microsoft Teams & Google Meet | Zoom AI at $8/user/month vs. Copilot $30/user/month; cross-platform AI suite at Zoom-native integration depth | Top-ranked AI meeting assistant in G2 Crowd by Q2 2026 |

# 5. Market Opportunity

| Metric | Definition | Size | Rationale |
| --- | --- | --- | --- |
| TAM | Global enterprise AI productivity software market (AI-augmented meeting, writing, communication, and workflow tools) | $42.0B annually by 2027 | IDC 2024 forecast; 35% CAGR driven by enterprise AI tooling adoption; includes Microsoft Copilot, Google Workspace AI, Notion, and all AI productivity tools |
| SAM | AI meeting intelligence and workplace AI assistant market (video conferencing + async + phone AI) | $8.6B annually by 2027 | Zoom addressable AI market: enterprise customers on video conferencing + UCaaS platforms; Microsoft Copilot at $30 x 345M Teams users defines upper bound; Zoom at $8 targets cost-conscious enterprise |
| SOM | Zoom AI Companion achievable revenue at 38% enterprise attach + SMB tier by Year 3 | $1.35B annually (Y3) | 220K enterprise customers x 150 avg users x 38% AI attach x $8/mo x 12 = $1.2B enterprise + $150M SMB |

# 6. Cost Breakdown ($M)

| Cost Category | Year 1 ($M) | Year 2 ($M) | Year 3 ($M) | 3-Year Total ($M) |
| --- | --- | --- | --- | --- |
| Engineering & AI Research (LLM integration, Phone AI, Docs AI) | $185 | $220 | $245 | $650 |
| Infrastructure / GPU Compute & AI Inference Costs | $95 | $130 | $165 | $390 |
| Marketing & GTM (Enterprise AI Campaign, AI Admin Adoption) | $120 | $95 | $75 | $290 |
| Operations (AI Trust & Safety, Compliance, CS) | $65 | $80 | $90 | $235 |
| Contingency (10% of direct costs) | $47 | $53 | $58 | $158 |
| TOTAL INVESTMENT | $512 | $578 | $633 | $1,723 |

# 7. Revenue Projections ($M)

| Revenue Driver | Year 1 ($M) | Year 2 ($M) | Year 3 ($M) | 3-Year Total ($M) |
| --- | --- | --- | --- | --- |
| Enterprise AI Add-On ($8/user/month, 12% Y1 attach) | $380 | $762 | $1,204 | $2,346 |
| SMB AI Tier ($5/user/month) | $30 | $72 | $150 | $252 |
| Enterprise AI Attach Rate | 12% | 24% | 38% | — |
| Paid AI Users (Enterprise, millions) | 3.96M | 7.92M | 12.54M | — |
| TOTAL AI REVENUE | $410 | $834 | $1,354 | $2,598 |

# 8. 3-Year Financial Summary (P&L, $M)

| Line Item | Year 1 ($M) | Year 2 ($M) | Year 3 ($M) |
| --- | --- | --- | --- |
| Revenue | $410 | $834 | $1,354 |
| COGS (LLM Inference, Transcription, Storage) | ($90) | ($167) | ($244) |
| Gross Margin | $320 | $667 | $1,110 |
| Gross Margin % | 78.0% | 80.0% | 82.0% |
| Operating Expenses (OpEx) | ($512) | ($578) | ($633) |
| EBITDA | ($192) | $89 | $477 |
| EBITDA Margin % | (46.8%) | 10.7% | 35.2% |

# 9. ROI Analysis

Discount Rate: 10% | All figures in $M | Note: 3-year NPV reflects AI P&L standalone; 5-year NPV includes NRR uplift value.

| Metric | Year 1 | Year 2 | Year 3 |
| --- | --- | --- | --- |
| Cumulative Investment ($M) | $512 | $1,090 | $1,723 |
| Cumulative EBITDA ($M) | ($192) | ($103) | $374 |
| Net Benefit (Cum. EBITDA - Cum. Investment) | ($704) | ($1,193) | ($1,349) |
| ROI % on Standalone EBITDA Basis | (37.5%) | (9.4%) | 21.7% |
| NRR Uplift Value (30-pt NRR x AI user base ARR) | $116M | $240M | $388M |
| Payback Period | Q3 Year 2 (AI P&L EBITDA positive; cumulative full payback by Q2 Year 4) |
| NPV (3-Year EBITDA, 10% Discount Rate) | $258M |
| NPV (5-Year, including NRR uplift value, 10% DR) | $1,400M |
| IRR | 31% (5-year basis) |

NPV (3-Year): ($192)/1.10 + $89/1.21 + $477/1.331 = ($174.5) + $73.6 + $358.4 = $257.5M. NRR uplift value: AI users contribute 30pt NRR premium on their base ARR ($8/mo x 12 = $96/yr x paid user base); Year 1: 3.96M users x $96 x 0.30 uplift = $114M. 5-Year NPV incorporates Year 4 EBITDA ($820M) and Year 5 EBITDA ($1.1B) at 10% discount.

# 10. Alternatives Considered

| Option | Description | Pros | Cons | Decision |
| --- | --- | --- | --- | --- |
| Do Nothing (Keep AI Companion Free) | Continue AI Companion as a free included feature; no monetization | User adoption continues unconstrained; no customer backlash | $0 AI revenue; NRR stays at 98%; competitive gap with Microsoft Copilot widens; valuation multiple remains depressed | Rejected: leaves $2.6B ARR in 3 years on table |
| Price at $15/user/month (Premium) | Launch AI at $15/user/month from day one; no free tier | Higher per-user revenue if attach rates hold | Projected 60-70% lower attach vs. $8 price point; competitive disadvantage vs. cheaper alternatives; NRR risk from pushback | Rejected: price elasticity modeling shows $8 is optimal for 38% attach; $15 yields 14% attach and lower total revenue |
| Partner/OEM AI (Outsource to OpenAI/Anthropic) | License third-party AI APIs and white-label; no internal AI R&D | Lower engineering investment; faster time-to-market | No proprietary AI data moat; margin erosion (40%+ COGS vs. 22% internal); competitor APIs become a dependency risk | Rejected: internal AI preserves 80%+ gross margin vs. 50-60% with API licensing |
| Full Proposal (RECOMMENDED) | Internal AI build + $8/$5 per-user monetization + full AI suite expansion | Highest revenue; proprietary AI moat; 82% gross margin by Y3; NRR restoration | $1.72B 3-year investment; 18-month EBITDA investment period | SELECTED: best risk-adjusted 5-year NPV |

# 11. Risk Assessment

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Enterprise AI attach rate below 12% in Year 1 | Medium | High | Pre-launch intent surveys show 18% of enterprise admins willing to pay $8/user/month; gated 90-day pilot at 50 enterprise accounts before full price rollout; free trial-to-paid conversion tracked weekly |
| Microsoft bundles Copilot free with M365 E5 | Low | High | Copilot at $30/user/month has already been discounted to $15 in some regions; further bundling would require Microsoft to absorb $4B+ in AI cost; Zoom's $8 price point remains superior value regardless |
| AI Companion accuracy issues damage brand trust | Low | High | Internal accuracy benchmarks: meeting summaries 94.2% accurate (user-rated); action item extraction 91.8%; gated by human review for compliance-grade use cases; accuracy SLA in enterprise contracts |
| Data privacy/AI regulation (EU AI Act) | Medium | Medium | EU AI Act compliance team established Q1 2025; AI Companion classified as limited-risk system; on-device processing option for EU enterprise; data residency guarantees in all enterprise contracts |
| Customer churn driven by free-to-paid conversion | Medium | Medium | Free tier retained with basic summary; 6-month grandfather period for existing AI Companion users; dedicated customer success motion for top 5,000 accounts during transition; churn modeled at 3% in bear case with neutral revenue impact given AI upsell |

# 12. Implementation Timeline

| Phase | Dates | Key Deliverables | Milestone |
| --- | --- | --- | --- |
| Phase 0: Readiness | Q2 2025 (Apr-Jun) | Finalize AI Companion pricing architecture; build AI Admin Console; enterprise intent surveys and pilot account selection; hire 60 AI engineers | Board approval; pilot selection |
| Phase 1: Enterprise Pilot | Q3 2025 (Jul-Sep) | 50-account paid enterprise pilot at $8/user/month; Meeting Intelligence expansion live; AI Phone beta for Zoom Phone customers; SMB AI tier open beta | 50 enterprise pilot accounts; Phone AI beta |
| Phase 2: General Availability | Q4 2025 (Oct-Dec) | AI Companion Add-On GA for all enterprise and SMB; 12% enterprise attach target; Zoom Clips AI live; CRM integrations (Salesforce, HubSpot); AI Admin Console GA | $410M ARR run rate; 12% enterprise attach |
| Phase 3: Suite Expansion | Q1-Q3 2026 (Jan-Sep) | Zoom Docs AI GA; Phone AI GA; 35-language transcription; AI scheduling assistant; 24% enterprise attach target | $834M ARR; 24% attach; full AI suite live |
| Phase 4: Optimization | Q4 2026 - Q4 2027 | AI Companion Enterprise Plus tier ($12/user/month); international AI expansion; workflow automation (Jira, ServiceNow, SAP) integrations; 38% enterprise attach | $1.35B AI ARR; 38% attach; EBITDA $477M |

# 13. Recommendation & Ask

The Zoom AI & Platform Product Strategy Office recommends that the Executive Review Board approve the following:

| Ask | Details |
| --- | --- |
| Capital Investment | $512M Year 1 / $578M Year 2 / $633M Year 3 = $1,723M total program budget |
| Headcount Authorization | 290 net new FTEs: 160 engineering & AI research (LLM, inference, integrations), 50 product & design, 40 enterprise AI sales specialists, 40 operations & trust/safety |
| Decision Requested | Board approval of full 3-year AI Companion Monetization Program; Q3 2025 enterprise pilot launch; quarterly KPI reporting on attach rate, AI ARR, and NRR delta |
| Expected Outcome | 38% enterprise AI attach by FY2027; $1.35B AI ARR; $477M EBITDA in Year 3; 3-year NPV $258M; 5-year NPV $1.4B; IRR 31%; NRR restored to 115%+ |

Zoom AI Companion Monetization is the clearest and most defensible path to re-accelerating Zoom's growth story. We have the product, the installed base, the data, and the distribution. The $8/user/month price point is arguably the best value proposition in enterprise AI software — 73% cheaper than Microsoft Copilot with superior meeting-native integration. Every quarter of delay is $100M+ in foregone AI ARR. We urge the Board to approve the full program and authorize the Q3 2025 enterprise pilot immediately.