SoundCloud

Creator & Monetization Platform — 2025 Annual Roadmap

Team: SoundCloud Product — Creator & Monetization  |  Products: SoundCloud for Artists + Fan-Powered Royalties  |  June 2025

Classification: INTERNAL — CONFIDENTIAL — Do Not Distribute

# Context: The Creator Economy Opportunity

SoundCloud's identity is built on being the platform that gave independent artists their first home on the internet. The creator economy is now a $250B global market, yet independent artists — especially those outside the major label system — remain dramatically undermonetized. Fan-Powered Royalties (FPR), launched in 2021, was a first step toward fixing this. This roadmap expands FPR, deepens analytics, and builds the first direct creator-to-fan monetization stack on SoundCloud.

## Monetization Model Explained

Traditional streaming platforms (Spotify, Apple Music) use a pro-rata royalty pool: all streams are aggregated, and artists receive a share proportional to total stream count. This systematically advantages high-volume pop artists.

SoundCloud's Fan-Powered Royalties (FPR) model works differently: each listener's subscription revenue is distributed exclusively to the artists that listener actually played. A fan who listens only to indie jazz pays jazz artists — not Drake. FPR is SoundCloud's core differentiator in the creator economy and is not replicable by Spotify without restructuring its entire licensing model.

## Current Metrics (Q1 2025 Baseline)

- Total registered creators: 40M globally

- Monetizing creators (FPR eligible): 12% (4.8M creators)

- Average monthly FPR payout (top quartile): $48

- Fan subscription attach rate (listeners subscribing to creators): 2.1%

- Streams from direct fans vs. algorithmic: 44% direct / 56% algorithmic (target: 60/40 by EOY 2025)

- Creator retention (12-month): 61% for monetizing creators vs. 29% for free-tier creators

# 1. Now / Next / Later Roadmap

The following table maps planned initiatives to a Now (H1 2025) / Next (H2 2025) / Later (2026) timeline across all four strategic themes.

| Theme | Now (H1 2025) | Next (H2 2025) | Later (2026) |
| --- | --- | --- | --- |
| Fan-Powered Royalties Expansion | FPR 2.0 — expanded to all eligible creators globally; improved payout transparency dashboard; monthly payout cadence (from quarterly) | FPR for podcasters — extend royalty model to podcast content; partner with distributors (DistroKid, TuneCore) for FPR opt-in | FPR International — localized payout thresholds for 40+ markets; currency settlement in 12 local currencies |
| Creator Analytics & Insights | Analytics v2 — daily vs. weekly stream breakdowns; geographic listener map; top fan identification by stream count | Predictive Audience Insights — AI-powered projections for release timing, genre trend alerts, playlist pitch optimization | Revenue Attribution Dashboard — link promo spend to stream uplift; A/B test release strategies; label-friendly export format |
| Subscription Tiers & Direct Support | Fan Subscription beta — 3 creators in closed beta; $3/mo supporter tier with exclusive track drops and DMs | Fan Subscription GA — open to all Repost+ creators; add $8/mo premium tier with early access + merch discounts | Direct Support v2 — tipping, live session passes, limited NFT collectibles; integrate with creator merch platforms |
| Label & Distribution Partnerships | SoundCloud Premier — expand whitelist to 10,000 creators; reduce minimum follower threshold from 1,000 to 500 | Label API v2 — bulk upload, automated content ID, royalty split configuration for multi-artist releases | Distribution Marketplace — SoundCloud as origin + distributor to Spotify, Apple Music, Amazon Music; single dashboard |

# 2. Competitive Context

SoundCloud operates in a competitive creator economy landscape. While Spotify dominates listener distribution, SoundCloud's differentiation is rooted in the direct artist-listener relationship and FPR economics. Bandcamp and Patreon are direct competitors for creator monetization.

| Capability | SoundCloud | Spotify for Artists | Bandcamp | Patreon |
| --- | --- | --- | --- | --- |
| Artist Upload (free) | Unlimited (free) | N/A (distributor req.) | Yes | N/A |
| Monetization Model | FPR + Ad Rev Share | Streams (via label/distrib) | Direct sales 15% cut | Subscription (5-12% cut) |
| Direct Fan Subscriptions | Beta (H1 2025) | No | Fan Subscription | Yes (core product) |
| Creator Analytics | v2 (2025) | Spotify for Artists app | Basic sales data | Patron insights |
| Distribution to DSPs | Planned (2026) | N/A | No | No |
| Payout Transparency | High (FPR model) | Low (black box) | High (direct sales) | High |
| Avg Revenue / Creator | $38/mo (top 20%) | N/A (low for indie) | $94/mo (active sellers) | $800/mo (avg Patreon) |

Strategic Note: SoundCloud's planned 2026 distribution marketplace — enabling creators to publish directly to Spotify, Apple Music, and Amazon Music from SoundCloud — is a significant competitive response to DistroKid and TuneCore. However, this requires licensing negotiations with all three DSPs and a minimum 18-month technical build. Distribution partnerships with AWAL and Stem are a prerequisite.

# 3. OKRs by Theme — 2025

Each theme has a defined Objective and three Key Results. OKRs are reviewed quarterly by the Creator & Monetization leadership team and reported to the SoundCloud Board.

| Theme | Objective | Key Results (3 each) |
| --- | --- | --- |
| Fan-Powered Royalties | Make FPR the most transparent and rewarding royalty model for independent artists | KR1: Increase % of monetizing creators from 12% to 22% by EOY 2025 KR2: Achieve avg monthly FPR payout of $75 for top-quartile creators (from $48) KR3: Reduce payout processing time from 45 days to 14 days |
| Creator Analytics | Give every creator the insights they need to grow their audience and revenue | KR1: Analytics v2 DAU: 65% of active creators open analytics weekly (from 38%) KR2: Predictive Insights beta: 500 creators in closed beta with NPS > 50 KR3: Reduce creator support tickets about analytics by 40% |
| Subscriptions & Direct Support | Build a sustainable direct creator-to-fan economy on SoundCloud | KR1: Fan Subscription GA with 1,000 active creator subscriptions by Q4 2025 KR2: Fan subscription attach rate: 8% of active listeners subscribe to at least 1 creator KR3: Average direct support revenue per subscriber-creator: $120/mo by Q4 2025 |
| Label & Distribution | Become the preferred distribution and analytics platform for independent labels | KR1: 500 label accounts using Label API v2 by EOY 2025 KR2: 15% of creators using SoundCloud Premier (up from 6%) KR3: Sign 3 major distribution partnership agreements (DistroKid, AWAL, Stem) in H2 2025 |

# 4. Licensing & Legal Dependencies

Several roadmap items depend on ongoing licensing negotiations. The following represents the current status as of June 2025.

## 4.1 Major Label Licensing (Universal, Sony, Warner)

- FPR currently covers catalog licensed under SoundCloud's existing label agreements — but FPR expansion to new territories (Latin America, Southeast Asia) requires territory-level licensing addenda

- Status: Negotiating with Universal Music Group on Brazil FPR launch; target Q3 2025

- Risk: Warner Music Group has raised concerns about FPR royalty calculation methodology for multi-artist tracks — legal resolution required before podcaster FPR launch

## 4.2 Distribution Partnership Agreements

- DistroKid partnership: LOI signed Q4 2024; contract in legal review — target execution Q2 2025

- TuneCore: Preliminary discussions; TuneCore is owned by BELIEVE Group and has competing interests — low probability of exclusive deal

- AWAL (Sony Music subsidiary): Strategic partnership discussions ongoing — AWAL's independent artist roster aligns closely with SoundCloud's creator base

## 4.3 Publishing & PRO (Performance Rights Organizations)

- FPR royalty splits currently cover master recording rights only — publishing/composition rights are separate

- Work with ASCAP, BMI, and SESAC to develop publisher-facing FPR attribution is planned for 2026

- This is a prerequisite for the Revenue Attribution Dashboard initiative

# 5. 2025 Success Metrics Summary

- Monetizing creators: 22% of eligible creators (from 12% baseline)

- Average FPR payout (top quartile): $75/mo (from $48 baseline)

- Fan subscription attach rate: 8% (from 2.1% baseline)

- Streams from direct fans: 60% (from 44% baseline)

- Creator 12-month retention: 72% for monetizing creators (from 61%)

- Label API accounts: 500 active label accounts using API v2

- Analytics v2 weekly DAU: 65% of active creators

Roadmap owner: VP of Product, Creator & Monetization. Quarterly review with CEO and CFO. Next board presentation: September 2025.