Notion AI Workspace Roadmap

H1–H2 2025  |  Startup to Scale AI Strategy

Team: Notion Labs — AI Product & Platform  |  Product: Notion AI (Q&A, Autofill, Connectors)  |  June 2025

Classification: INTERNAL — CONFIDENTIAL — Do Not Share Outside Notion

# North Star Metric

Weekly AI-Assisted Work Sessions: 38% of all active Notion sessions include at least one AI feature interaction by EOY 2025

Current baseline (Q1 2025): 18% of weekly active sessions include an AI interaction. This metric captures true embedding of AI into the daily work rhythm — not just adoption of AI features in isolation.

# 1. Current AI Limitations & Known Gaps

Honest assessment of where Notion AI falls short today, as input into this roadmap's prioritization.

## Accuracy

- AI Q&A hallucination rate: 9% of responses contain factually incorrect information when queried against user workspace content

- Citation quality: AI often cites the wrong page/block when the correct answer spans multiple documents

- Temporal awareness: AI has no awareness of document edit timestamps, leading to stale answers from outdated pages

## Connectivity

- External context: AI only has access to Notion workspace content — no Slack, GitHub, Jira, or email context

- Real-time data: AI cannot access live database content updated in the last 60 seconds; sync lag causes stale AI outputs

- Cross-workspace: AI cannot query across multiple workspaces even for enterprise customers with org-level admin

## Enterprise Readiness

- Audit log: No AI-specific audit trail for enterprise compliance (what was queried, what was returned, by whom)

- Data residency: EU customers cannot guarantee their AI queries are processed in EU infrastructure — a blocker for GDPR-sensitive industries

- HIPAA: No BAA covers AI features; healthcare customers cannot use Notion AI for any PHI-adjacent workflows

# 2. OKR-Aligned Roadmap

All roadmap work maps to one of four OKRs. Each OKR has three measurable Key Results and a defined set of features that drive those results.

| # | Objective | Key Results | Features Mapped |
| --- | --- | --- | --- |
| OKR 1 | AI Accuracy & Reliability: Make Notion AI the most accurate and trustworthy AI workspace assistant | KR1: AI query accuracy (user-rated correct) > 87% (from 71%) KR2: AI hallucination rate on connected docs < 3% (from 9%) KR3: P95 AI response latency < 4s (from 8.2s) | Source-cited Q&A; AI answer confidence score; fallback escalation to human; vector index rebuild on edit |
| OKR 2 | Connected Workspace: Connect Notion AI to every tool teams already use | KR1: 5 new connector integrations shipped (Slack, GitHub, Jira, Salesforce, Figma) KR2: Connected apps per enterprise workspace: avg 3.2 (from 1.1) KR3: AI queries using external context: 40% of all AI queries (from 8%) | Slack thread summarization in Notion; GitHub PR context in tasks; Jira issue sync; Figma embed Q&A; Salesforce deal briefs |
| OKR 3 | Enterprise Compliance: Win and retain enterprise accounts with security-first AI | KR1: Close 120 new enterprise accounts with AI tier in H2 2025 (from 47 in H2 2024) KR2: 100% of enterprise customers on data residency (EU/US) by Q4 2025 KR3: SOC 2 Type II AI scope renewal completed by Q3 2025 | Data residency selector (EU/US/APAC); AI audit log; SSO enforcement for AI access; SCIM provisioning; DLP content scanning |
| OKR 4 | New AI Primitives: Ship net-new AI-native capabilities that only Notion can build | KR1: AI Databases in GA with 50K active workspaces using by EOY 2025 KR2: AI Workflows executing 1M automated tasks/week by Q4 2025 KR3: AI WAU as % of total WAU: 38% (from 18%) | AI Database (smart property autofill, auto-categorize); AI Workflows (trigger-action automations); AI Meeting Notes v2; AI Writer v3 |

# 3. Feature-to-KR Mapping

The following table provides a complete list of planned features with their mapped OKR/KR, target quarter, product track, and current status.

| Feature | OKR | Quarter | Track | Status |
| --- | --- | --- | --- | --- |
| Source-Cited Q&A | OKR 1 / KR1 | Q1 2025 | AI Core | Shipped |
| AI Confidence Score | OKR 1 / KR1 | Q2 2025 | AI Core | In Dev |
| Slack Thread Summarization | OKR 2 / KR1 | Q2 2025 | Connectors | In Dev |
| GitHub PR Context in Tasks | OKR 2 / KR1 | Q3 2025 | Connectors | Design |
| Jira Issue Sync (bidirectional) | OKR 2 / KR2 | Q3 2025 | Connectors | Design |
| Figma Embed Q&A | OKR 2 / KR3 | Q4 2025 | Connectors | Backlog |
| Data Residency (EU/US) | OKR 3 / KR2 | Q2 2025 | Enterprise | In Dev |
| AI Audit Log | OKR 3 / KR2 | Q3 2025 | Enterprise | Design |
| SOC 2 Type II AI Scope | OKR 3 / KR3 | Q3 2025 | Security | In Audit |
| AI Database (autofill) | OKR 4 / KR1 | Q2 2025 | Platform | In Dev |
| AI Workflows (trigger-action) | OKR 4 / KR2 | Q3 2025 | Platform | Design |
| AI Meeting Notes v2 | OKR 4 / KR3 | Q4 2025 | Platform | Backlog |

# 4. Enterprise Readiness Checklist

Enterprise accounts (>100 seats) now represent 31% of Notion's ARR. The following checklist tracks all compliance and security requirements needed to close and retain enterprise AI deals.

| Enterprise Requirement | Status | Target Quarter | Owner |
| --- | --- | --- | --- |
| SAML 2.0 SSO (Okta, Azure AD, Google Workspace) | Complete | Q4 2024 | Enterprise Eng |
| SCIM Provisioning & De-provisioning | In Progress | Q2 2025 | Enterprise Eng |
| Data Residency — US Region | In Progress | Q2 2025 | Infra / Platform |
| Data Residency — EU Region (Frankfurt) | Planned | Q3 2025 | Infra / Platform |
| SOC 2 Type II (AI scope renewal) | In Audit | Q3 2025 | Security / Legal |
| AI Audit Log (query + output logging) | Design | Q3 2025 | AI Platform |
| DLP Content Scanning (sensitive data detection) | Planned | Q4 2025 | Security |
| Customer-managed encryption keys (BYOK) | Backlog | H1 2026 | Infra |
| AI Opt-out per workspace (data not used for training) | Complete | Q1 2025 | Privacy / Legal |
| HIPAA BAA availability | Planned | H2 2025 | Legal / Compliance |

Status Key: Complete = shipped; In Progress = active work; In Audit = with third-party auditor; Design = architecture done, not coded; Planned = scoped, not started; Backlog = identified, not scheduled

# 5. Roadmap Risks

## 5.1 AI Model Provider

- Notion AI runs on Anthropic Claude (primary) and OpenAI GPT-4o (fallback). Any model pricing change or API terms update affects COGS and margin assumptions.

- Risk Level: Medium. Mitigation: evaluate on-premise model option for enterprise tier in H2 2025; negotiate volume contracts with both providers

## 5.2 Connector Integration Velocity

- OKR 2 requires 5 new connector integrations in 2025. Each connector has a 6-12 week build cycle plus partner API review. Slack and GitHub are highest priority and lowest risk.

- Risk Level: High. Jira's API deprecation schedule and Salesforce's Connected Apps review process are the key blockers.

## 5.3 AI Accuracy at Scale

- As workspace content grows, vector index size increases. P95 latency target of <4s requires infrastructure investment in Q2. If latency degrades, accuracy OKR is also at risk (users abandon before rating).

- Risk Level: Medium. Mitigation: hybrid sparse-dense retrieval architecture (in design as of Q1 2025)

## 5.4 Enterprise Sales Dependency

- OKR 3 enterprise deal target (120 new accounts) depends on AE headcount reaching 85 by Q3 2025. Current AE count: 62. Recruiting is 6 weeks behind plan.

- Risk Level: High. Mitigation: augment with partner channel (Deloitte Digital, Accenture partnership under negotiation)

# 6. Success Metrics Summary

- AI WAU as % of total WAU: 38% by EOY 2025 (from 18% baseline)

- AI query accuracy (user-rated): >87% (from 71% baseline)

- AI hallucination rate: <3% on connected workspace docs (from 9%)

- P95 AI response latency: <4 seconds (from 8.2s)

- Connected app count per enterprise workspace: avg 3.2 (from 1.1)

- Enterprise AI deals closed: 120 net new in H2 2025 (from 47 in H2 2024)

- AI Database active workspaces: 50,000 by EOY 2025

- AI Workflows tasks executed/week: 1,000,000 by Q4 2025

This roadmap is owned by the Notion AI Product Lead. Reviewed bi-weekly with CEO and CPO. Next company-wide roadmap share-out: All-Hands, August 2025.