Stripe Payments Dashboard

FY2025 Product Roadmap — Dashboard, CLI & API

Team: Stripe Dashboard & Developer Experience  |  Scope: Stripe Dashboard (Web + Mobile) + CLI + API  |  June 2025

Classification: INTERNAL — CONFIDENTIAL — Stripe Eyes Only

# 1. Context & Current State

The Stripe Dashboard is the primary interface for 4M+ businesses that process payments on Stripe. It serves two distinct user populations with very different needs: developers who use it to debug integrations, manage API keys, and monitor infrastructure; and business users — finance, operations, and customer support teams — who use it to manage revenue, handle disputes, and understand their payment business.

## 1.1 Developer Experience Baseline

- Developer CSAT: 72 / 100 (industry benchmark for dev tools: 78 — Stripe is below target)

- Time to first successful transaction for new integrations: 6.2 hours (target: <3 hours by EOY)

- API error rate: 0.42% of all API calls return 4xx/5xx errors attributable to documentation gaps or SDK issues

- Stripe CLI daily active users: 88,000 (up 18% YoY)

- Primary complaint (Q1 2025 dev survey): Local testing is too slow and unreliable — webhook delivery and mocking are top pain points

## 1.2 Business User Baseline

- Dashboard DAU: 178,000 (financial teams, ops, support)

- Mobile Dashboard DAU: 39,000 (up 31% YoY — significant underinvestment in mobile relative to demand)

- Dispute win rate: 37% (industry average for SaaS: 42%; gap driven by lack of evidence templates and slow response workflows)

- Platform account growth: 3.9% MoM (Stripe Connect platforms represent 28% of Stripe's GTV)

- Top dashboard complaint: Too many clicks to get to key metrics — homepage loads generic data, not business-specific view

# 2. FY2025 Quarterly Milestones

Targets below represent end-of-quarter committed metrics. Green targets require delivery of corresponding roadmap features on schedule. Developer CSAT current: 72; Target EOY: 82.

| Milestone | Q1 FY25 | Q2 FY25 | Q3 FY25 | Q4 FY25 |
| --- | --- | --- | --- | --- |
| Dashboard DAU | 180K | 210K | 245K | 290K |
| Mobile App DAU | 42K | 58K | 75K | 100K |
| API Error Rate (%) | 0.42% | 0.35% | 0.28% | 0.20% |
| Dispute Win Rate (%) | 38% | 42% | 46% | 51% |
| Time to First Transaction (hrs) | 6.2h | 4.8h | 3.5h | 2.2h |
| Platform Account Growth (MoM %) | 4.2% | 5.1% | 6.0% | 7.2% |
| Developer CSAT Score | 72 | 75 | 78 | 82 |
| New Integration Partners | 8 | 12 | 15 | 20 |

# 3. Dual-Track Roadmap: Dev XP vs. Business User

We explicitly manage two product tracks in parallel. Developer Experience (left) prioritizes API ergonomics, local tooling, and SDK quality. Business User (right) prioritizes data clarity, dispute management, and platform intelligence.

| Quarter | Developer Experience Track | Business User Track |
| --- | --- | --- |
| Q1 FY25 | Stripe CLI 2.0 — local webhook testing overhaul; stripe mock server improvements; API changelog subscriptions via CLI | Dashboard homepage redesign — key metrics on load; smart revenue trend chart; recent dispute alert rail |
| Q2 FY25 | API Response Explorer — interactive API request/response diff tool in dashboard; rate limit monitoring panel | Fraud Score Visibility — radar risk score surfaced on charge detail pages; bulk dispute response workflow |
| Q3 FY25 | Stripe Shell — browser-based REPL for API exploration; multi-account CLI context switching; webhook log streaming | Multi-entity Account View — unified view of all connected accounts for platforms; consolidated payout scheduling |
| Q4 FY25 | Embedded Components SDK v2 — React + Vue + Svelte support; design token API for brand customization | Embedded Finance Dashboard — revenue share analytics for platforms; sub-account health scoring; instant payout eligibility |

# 4. Strategic Theme Deep-Dives

## Theme 1: Dashboard Redesign & Performance

The Dashboard homepage has not had a substantive redesign since 2020. New user research (Q4 2024, n=1,200) shows 67% of daily active users spend their first 90 seconds navigating to a report they could bookmark. The redesign focuses on three principles: progressive disclosure (surface the 3 metrics that matter most, hide the rest), performance (P95 page load <1.5s for dashboard index), and customization (let each user pin their most-used reports).

- Q1 2025: New homepage with smart revenue chart, today/yesterday comparison, recent dispute alert rail

- Q2 2025: API Response Explorer — interactive diff tool for debugging webhook payloads and API responses inline

- Q3 2025: Personalized dashboard — user-pinned report widgets, team-shared views, saved filter presets

- Q4 2025: Dashboard performance — server-side rendering for top 10 pages, lazy loading for table views, P95 <1.5s

- Mobile: Redesigned mobile home, dispute response from mobile, payout tracking push notifications

## Theme 2: Fraud & Dispute Management

Dispute win rate is one of the clearest ROI metrics for the Dashboard team. Every 1% improvement in dispute win rate returns approximately $40M annually to Stripe merchants collectively. Current tooling requires manual evidence upload — we are building structured evidence workflows.

- Q2 2025: Radar risk score surfaced on charge detail pages — correlate charge risk to dispute likelihood

- Q2 2025: Bulk dispute response — batch-select disputes, apply template evidence, submit in one click

- Q3 2025: AI-powered evidence suggestions — automatically pull order emails, tracking numbers, and customer communication logs for dispute evidence

- Q4 2025: Dispute prevention alerts — notify merchants of high-risk charges before they become disputes

- Metric: Dispute win rate 37% -> 51% by Q4 2025

## Theme 3: Multi-Entity & Platform Accounts

Stripe Connect platforms — marketplaces, SaaS platforms with embedded payments, e-commerce platforms — are Stripe's highest-value customer segment. They currently operate across 4-12 dashboard contexts per platform with no unified view.

- Q3 2025: Multi-entity Account View — single dashboard that spans all connected accounts; unified payout scheduling

- Q4 2025: Revenue Share Analytics — platform-level breakdown of Stripe fees vs. platform fees vs. sub-account revenue

- Q4 2025: Sub-account health scoring — risk, volume, and dispute rate rolled up per sub-account for platform risk management

- 2025 regulatory: Platform KYC status dashboard — consolidated view of verification status for all connected accounts (PSD2 compliance)

## Theme 4: Embedded Finance Components

Stripe's Embedded Components SDK allows platforms to embed Stripe-powered UI directly in their own product (onboarding, balance, payouts, notifications). The SDK is currently React-only and requires significant customization effort.

- Q4 2025: Embedded Components SDK v2 — Vue.js and Svelte support; design token API for brand customization without CSS overrides

- Q4 2025: Embedded Finance Dashboard — embeddable revenue analytics component for SaaS platforms to expose to their own merchants

- 2026: Embedded Lending Dashboard — display working capital offers and loan status within connected account dashboards

# 5. Initiative Effort / Impact Matrix

Effort: S = Small (1-2 sprints), M = Medium (1 quarter), L = Large (2+ quarters). Impact: H = High direct metric impact, M = Medium, Required = compliance/regulatory non-negotiable.

| Initiative | Theme | Effort | Impact | Quarter | Success Metric |
| --- | --- | --- | --- | --- | --- |
| Dashboard Homepage Redesign | Redesign | M | H | Q1 | DAU +15% |
| Stripe CLI 2.0 Local Dev | Dev XP | L | H | Q1 | Dev CSAT +6pts |
| Radar Fraud Score Surface | Fraud | S | H | Q2 | Dispute win rate +4% |
| Bulk Dispute Response Workflow | Fraud | M | H | Q2 | Dispute resolution time -40% |
| API Response Explorer | Dev XP | M | M | Q2 | API error rate -20% |
| Multi-entity Account View | Platform | L | H | Q3 | Platform MAU +25% |
| Stripe Shell (browser REPL) | Dev XP | M | M | Q3 | Time-to-first-txn -30% |
| Webhook Log Streaming | Dev XP | S | M | Q3 | Dev CSAT +3pts |
| Embedded Components SDK v2 | Embedded Finance | L | H | Q4 | Partner integrations +20 |
| Revenue Share Analytics | Embedded Finance | M | H | Q4 | Platform account growth +2% |
| PSD2 SCA Compliance Update | Regulatory | M | Required | Q2 | EU transaction approval rate |
| SOC 2 Type II Renewal | Regulatory | S | Required | Q3 | Audit pass / 0 findings |

# 6. Regulatory Items

## 6.1 PSD2 Strong Customer Authentication (SCA)

- EU requirement: All Stripe Connect platforms operating in EEA must provide evidence of SCA compliance for all card transactions above EUR 30

- Q2 2025 deliverable: Updated SCA dashboard showing per-country exemption usage, authentication rates, and friction impact

- Owner: Payments Compliance team + Dashboard Eng. Legal sign-off required before shipping.

## 6.2 SOC 2 Type II Renewal

- Stripe's SOC 2 Type II audit scope is expanding to include the Stripe Dashboard as a system boundary in the 2025 renewal

- Q3 2025: Deliver audit evidence package covering access controls, dashboard session management, and API key rotation policies

- Owner: Security Engineering + Legal/Compliance. External auditor: Deloitte. No feature work gates on this — compliance only.

## 6.3 India RBI Compliance (Recurring Payments)

- RBI mandate requires one-click revocation UI for recurring payment mandates — India Dashboard update required by Q2 2025

- Affects 180,000+ Indian businesses on Stripe; non-compliance risks payment processing suspension in India

# 7. Success Metrics Summary

- Dashboard DAU: 290,000 by Q4 2025 (from 178,000)

- Mobile Dashboard DAU: 100,000 by Q4 2025 (from 39,000)

- Developer CSAT: 82 / 100 (from 72)

- Time to first successful transaction: 2.2 hours (from 6.2 hours)

- API error rate: 0.20% (from 0.42%)

- Dispute win rate: 51% (from 37%)

- Platform account MoM growth: 7.2% (from 4.2%)

- New integration partners via Embedded Components: +20 by EOY

DRI: VP of Product, Dashboard & Developer Experience. Roadmap reviewed monthly with CTO and VP Engineering. Questions: dashboard-product@stripe.com