Spotify

Product Requirements Document

AI Playlist Generator

| Product | Spotify Mobile & Desktop |
| --- | --- |
| Feature | AI Playlist Generator |
| Document Version | v2.3 |
| Status | Approved — In Development |
| Author | Priya Nair, Senior Product Manager |
| Reviewers | Engineering Lead, Design Lead, Data Science Lead, Legal |
| Date Created | January 8, 2025 |
| Last Updated | February 14, 2025 |
| Target Launch | Q2 2025 |

# 1. Executive Summary

Spotify is launching an AI-powered playlist generation feature that allows users to describe the kind of music they want in natural language and instantly receive a curated, personalized playlist. This feature leverages Spotify's proprietary listening data, audio analysis models, and a large language model (LLM) interface to translate user intent into a music experience. It addresses a key discovery gap: users who know what mood or activity they want music for, but don't know which artists or songs to search for.

# 2. Problem Statement

## 2.1 User Problem

Spotify users frequently experience 'playlist paralysis' — the inability to find the right music for a specific moment, mood, or activity. Existing discovery mechanisms (Search, Browse, Radio) require users to know what they want before they can find it. This results in:

- High drop-off rates on the Browse tab for users with low library diversity

- Overreliance on algorithmically curated playlists (Discover Weekly, Daily Mixes) that don't match real-time context

- Significant time spent manually building playlists (avg. 12 minutes per user session for manual playlist creation)

- Missed listening sessions: 22% of opened sessions result in no playback due to indecision

## 2.2 Business Problem

Spotify's user growth in mature markets (US, UK, DE) has plateaued. Engagement metrics for users 1–3 years on platform show declining Daily Active Usage. Music discovery is cited as the #1 churn driver in exit surveys (Q3 2024 NPS data). Improving discovery directly correlates with stream counts, premium conversion, and reduced churn.

# 3. Goals & Success Metrics

## 3.1 Goals

- Increase music discovery engagement by enabling intent-driven playlist creation

- Reduce time-to-playback for mood/activity-based listening sessions

- Increase premium conversion by differentiating the AI feature as a premium perk

- Improve 90-day retention for users who engage with AI Playlists within first 30 days

## 3.2 Success Metrics

| Metric | Target | Measurement Method |
| --- | --- | --- |
| AI Playlist feature adoption (% of MAU who use it at least once) | 30% within 90 days of launch | Internal analytics — feature_used event |
| Avg. time to first play after opening AI Playlist | < 45 seconds | Session event timing |
| User satisfaction rating (post-session prompt) | >= 4.1 / 5.0 | In-app rating prompt |
| 7-day return rate of AI Playlist users | +12% vs. control group | A/B test cohort analysis |
| Premium conversion uplift (free users) | +4% in test group vs. control | Conversion funnel tracking |

# 4. Scope

## 4.1 In Scope

- Natural language prompt input (text) to generate playlists on iOS, Android, and Desktop (Web + Mac)

- Prompt suggestions / example prompts shown on empty state

- Generated playlist of 20–30 tracks, playable immediately

- Ability to regenerate, add/remove tracks, and save playlist to library

- Support for English language prompts at launch

- Integration with existing Personalization API and audio feature data

- Premium-only feature at launch; free users see locked state with upsell

## 4.2 Out of Scope

- Multi-language prompt support (planned for v2, Q3 2025)

- Voice input (evaluated for v3)

- Podcast or audiobook inclusion in generated playlists

- Collaborative AI playlists (multi-user generation)

- Third-party integrations (e.g., Apple Music import)

# 5. User Personas

## 5.1 Primary Persona — The Mood Listener

Name: Jordan, 26, Marketing Coordinator

Context: Opens Spotify 5–7x per week. Primarily listens during commute, workouts, and while cooking. Rarely searches for specific artists; relies on Discover Weekly and Radio. Frequently frustrated when no playlist 'fits the vibe.'

Goal: 'I want music that matches exactly what I'm feeling right now without having to think about it.'

## 5.2 Secondary Persona — The Power Curator

Name: Alexis, 34, Software Engineer

Context: Creates 3–5 playlists per month manually. Has a large saved library. Wants AI to give a starting point they can then edit and refine to their taste.

Goal: 'Give me a smart first draft and I'll clean it up from there.'

# 6. Functional Requirements

## 6.1 Prompt Input

- User can tap 'Create with AI' from the Library or Home screen

- A text input field accepts free-form natural language (max 300 characters)

- Character counter displayed below field

- Up to 6 suggested prompt chips shown (e.g., 'Focus music for deep work', 'Rainy Sunday morning chill')

- Submit button activates once at least 3 characters are entered

## 6.2 Playlist Generation

- Generation completes within 4 seconds on median device (P50 latency target)

- Generated playlist contains 20 tracks by default; user can expand to 50

- Playlist title auto-generated from prompt (user can rename)

- Each track shows Artist, Album Art, Duration, and a brief AI reasoning tag (e.g., 'Matches: chill tempo, rainy day')

- A 'Why these songs?' explainability section is available on tap

## 6.3 Editing & Saving

- User can swipe-to-remove any track

- 'Add more like this' button on any track fetches 5 similar tracks

- 'Regenerate' button generates a new playlist from the same prompt

- 'Save to Library' saves as a standard editable playlist

- Saved playlists are tagged with an AI icon in the library view

# 7. Non-Functional Requirements

| Requirement | Specification |
| --- | --- |
| Latency (P50) | < 4 seconds end-to-end playlist generation |
| Latency (P99) | < 10 seconds |
| Availability | 99.9% uptime; graceful degradation to curated fallback playlist on failure |
| Data Privacy | Prompt text not stored beyond session unless user opts in; no PII in LLM context |
| Content Safety | Explicit content filter applied; Safe mode respects parental controls |
| Scalability | Must handle 10x projected load on launch day (load test pre-launch) |
| Accessibility | VoiceOver / TalkBack support for all interactive elements; WCAG 2.1 AA |

# 8. User Stories

| ID | User Story | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| US-01 | As a user, I want to type a mood or activity and get a playlist instantly | P0 | Playlist generated in <4s with >= 15 tracks matching prompt intent |
| US-02 | As a user, I want to remove songs I don't like from the generated playlist | P0 | Swipe-to-remove works; playlist updates without regenerating |
| US-03 | As a user, I want to save the playlist to my library | P0 | Playlist appears in Library with AI badge; all tracks playable |
| US-04 | As a user, I want example prompts to inspire me when I don't know what to type | P1 | 6 rotating prompt chips shown on empty state; tapping fills input |
| US-05 | As a free user, I want to know this feature exists but understand it's premium | P1 | Locked state shown with upsell CTA; no generation attempted |
| US-06 | As a user, I want to understand why specific songs were chosen | P2 | Explainability panel shows per-track AI reasoning on tap |

# 9. Dependencies & Risks

## 9.1 Dependencies

- LLM API contract finalized with AI Platform team (Owner: ML Eng) — Due: Jan 31, 2025

- Personalization API v3 must support real-time context injection (Owner: Platform) — Due: Feb 15, 2025

- Legal review of data retention policy for prompt text (Owner: Legal) — Due: Feb 1, 2025

- Content Safety classifier trained and validated on music prompt data (Owner: Trust & Safety)

## 9.2 Risks

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| LLM latency exceeds 4s P50 target | Medium | High | Pre-generate common prompts; async loading UX fallback |
| Low prompt quality leads to poor playlist relevance | Medium | High | Prompt enrichment layer + user feedback loop for retraining |
| Feature cannibalizes Discover Weekly engagement | Low | Medium | Monitor substitution metrics in A/B test; iterate on positioning |
| Content safety edge cases at scale | Low | High | Staged rollout (1% → 10% → 100%); human review queue |

# 10. Launch Plan

| Phase | Timeline | Scope | Success Gate |
| --- | --- | --- | --- |
| Alpha | Mar 1–14, 2025 | Internal employees only (500 users) | No P0 bugs; latency P50 < 4s |
| Closed Beta | Mar 15 – Apr 4, 2025 | 5% of Premium US users | CSAT >= 4.0; adoption > 20% |
| Open Beta | Apr 5–25, 2025 | 50% of Premium US users | No critical issues; metrics trending to targets |
| GA Launch | May 1, 2025 | All Premium users globally (EN) | All P0 acceptance criteria met |

# 11. Appendix

## 11.1 Related Documents

- Technical Design Document: AI Playlist Generator Architecture (link: internal Confluence)

- UX Design Specs & Prototype: Figma — AI Playlist v2.3 (link: internal Figma)

- Data Privacy Impact Assessment: Prompt Data Retention (link: Legal Drive)

- A/B Test Plan: AI Playlist Feature Rollout (link: Experimentation Hub)

Document Owner: Priya Nair (priya.nair@spotify.com) | For questions, Slack: #product-ai-discovery